Agentic S3 Website Builder

Engineering Improvements Report

Prepared: April 21, 2026

──────────────────────────────────────────────────────────────────────────────────────────

Executive Summary

Between March and April 2026, the Agentic S3 Website Builder underwent four structured rounds of engineering improvements — labelled Priority 1 through Priority 4. Each priority addressed a distinct dimension of product quality: Security, Stability, Code Quality, and Performance & User Experience. This document explains what was done in each phase, why the work was undertaken, and the measurable and qualitative benefits delivered.

Phase Overview

| Priority | Theme | Commits | Key Outcome |
| --- | --- | --- | --- |
| P1 | Security Hardening | 07bae09 | Eliminated OWASP Top-10 vulnerabilities |
| P2 | Stability & Reliability | 06310e3 | Resilient uploads, retries, health checks |
| P3 | Code Quality & Testing | d3a0aba | 22-test pytest suite, modular frontend JS |
| P4 | Performance & UX Polish | 153b550 | Faster editor, real-time build stream, toast UI |

Priority 1 — Security Hardening  (commit 07bae09)

What Was Done

Replaced all raw SQL string concatenation with parameterised queries throughout the database layer.

Added input-length and format validation on every API boundary (email, URLs, passwords, IDs).

Enforced bcrypt password hashing with a minimum cost factor of 12 everywhere credentials are stored.

Introduced HTTPS-only, HttpOnly, SameSite=Strict cookie flags for session tokens.

Removed hard-coded secrets and API keys from source code; migrated them to environment variables.

Applied rate-limiting middleware to authentication endpoints (login, OTP, password reset).

Tightened CORS policy: restricted allowed origins to explicitly configured domains.

Added Content-Security-Policy and X-Frame-Options response headers.

Why It Was Done

Several OWASP Top-10 2021 categories were directly applicable to the codebase: A03 (Injection) via unsanitised SQL, A02 (Cryptographic Failures) via weak hashing, A07 (Identification & Authentication Failures) via absent rate-limiting, and A05 (Security Misconfiguration) via permissive CORS and missing security headers. Addressing these before adding new features is standard secure-development practice — retrofitting security is significantly more expensive than building it in from the start.

Benefits

Eliminated SQL-injection attack surface across all database operations.

Password breaches now yield only bcrypt hashes — brute-force cost increases exponentially.

Rate-limiting prevents credential stuffing and brute-force login attacks.

Proper CORS and CSP headers protect users against XSS and clickjacking.

No secrets in version control — rotating keys no longer requires a code deployment.

──────────────────────────────────────────────────────────────────────────────────────────

Priority 2 — Stability & Reliability  (commit 06310e3)

What Was Done

Wrapped all S3 upload calls in exponential-backoff retry logic (3 attempts, jitter).

Added a database migration versioning table so schema changes are tracked and idempotent.

Introduced OpenAI API retry with back-off to handle transient rate-limit (429) responses.

Implemented a GET /health endpoint returning service status, database connectivity, and version.

Added graceful startup and shutdown hooks to cleanly close DB pools and background tasks.

Improved error propagation: unhandled exceptions now log a full stack trace instead of swallowing errors.

Why It Was Done

External dependencies (S3, OpenAI, Snowflake) are inherently unreliable — they return transient errors, throttle bursts, or undergo brief outages. Without retry logic and proper connection handling, a single network hiccup could fail an entire website build and leave the user with no feedback. The /health endpoint is a prerequisite for container orchestrators (Kubernetes, ECS) and load-balancer health probes to route traffic only to live instances.

Benefits

Website builds no longer fail silently due to a momentary S3 or OpenAI blip.

Database migrations are reproducible and safe to run multiple times without side-effects.

Ops teams can monitor liveness and readiness through a standard /health probe.

Structured error logs dramatically reduce mean-time-to-diagnosis for production incidents.

Graceful shutdown prevents in-flight requests from being dropped during rolling deploys.

──────────────────────────────────────────────────────────────────────────────────────────

Priority 3 — Code Quality & Testing  (commit d3a0aba)

What Was Done

Created a pytest test suite (tests/) with 22 passing tests covering auth flows and website CRUD.

Added a ResizeObserver smoke test (Node.js / jsdom) to validate the iframe layout observer.

Extracted the 3 600-line inline <script> block from dashboard.html into frontend/dashboard.js.

Added an error boundary around applySecEdits() to prevent one bad section edit from crashing the whole editor.

Fixed a font-family name inconsistency that caused 'Inter' to render as the browser default.

Enforced consistent code style with an .editorconfig and linting baseline.

Why It Was Done

A codebase without tests is a liability — every new feature or refactor risks silently breaking existing behaviour. Inline scripts block browser parsing and make code impossible to lint, minify, or cache independently. The font inconsistency caused visual regressions for end-users. Addressing these concerns before adding features ensures that the foundation is solid and that future contributors can verify correctness automatically.

Benefits

22 automated tests catch regressions on every push without manual QA effort.

Extracted dashboard.js enables tree-shaking, caching (content hash), and linting in CI.

Error boundary in the section editor means one malformed section cannot break the entire page.

Consistent fonts improve perceived design quality and brand alignment.

Clear separation of HTML structure from JS logic reduces cognitive load for new developers.

──────────────────────────────────────────────────────────────────────────────────────────

Priority 4 — Performance & UX Polish  (commit 153b550)

What Was Done

Item 16 — Lazy Section Editor Fields

openSecEditor() now shows an instant shimmer placeholder while the editor panel opens.

All field HTML is collected into a string array (htmlChunks[]) and written with a single innerHTML assignment inside a requestAnimationFrame callback.

Eliminates the previous O(n²) pattern where repeated innerHTML += caused the browser to re-parse and re-render all existing nodes on each append.

Item 17 — Debounced Live Preview

Added a _debounce(fn, 120) utility function near the top of dashboard.js.

oninput handlers for previewFieldStyle() and previewBg() are wrapped in debounced versions.

Prevents the iframe from re-rendering on every keystroke; fires at most once per 120 ms.

Item 18 — Paginated API Endpoints

list_clients, list_websites, and list_my_websites now accept page and limit query params.

All three return a {items, total, page, pages} envelope for future infinite-scroll support.

_fetchMyWebsites() helper in dashboard.js transparently unwraps the envelope.

Default limit of 200 prevents unbounded result sets from large accounts.

Item 19 — Server-Sent Events Build Stream

New GET /{website_id}/build-stream endpoint streams JSON status events every 2 seconds.

Auth token passed as a ?token= query parameter (EventSource API cannot set headers).

Both build-polling setInterval loops in dashboard.js replaced with EventSource.

Auto-closes after 'built' or 'error' status, or after 5-minute timeout (150 ticks).

Item 20 — Consolidated Toast Notifications

Shared toast() helper extracted to frontend/toast.js.

Loaded as a standalone <script> before dashboard.js so all pages can reuse it.

Prevents toast stacking via a clearTimeout guard on a per-element timer.

Why It Was Done

Performance and feedback quality directly impact user trust. A section editor that freezes for half a second on every click, or a build modal that requires manual refresh to see progress, creates friction that erodes confidence. Pagination prevents memory exhaustion and slow page loads as data grows. Debouncing protects the browser's rendering pipeline from thrashing during fast input. Consolidating toast avoids duplicate definitions across files drifting out of sync.

Benefits

Section editor opens instantly with a shimmer; fields appear on the very next frame.

Live style preview no longer saturates the CPU during fast typing.

Build progress is real-time and automatic — no manual refresh required.

API responses remain fast regardless of how many websites or clients a user accumulates.

Single source of truth for toast notifications; visual consistency across all pages.

──────────────────────────────────────────────────────────────────────────────────────────

Conclusion

The four priority phases represent a deliberate, systematic investment in product quality before expanding feature scope. Security was addressed first because vulnerabilities compound — a feature built on an insecure foundation inherits those vulnerabilities. Stability came next to ensure reliable customer-facing behaviour under real-world network conditions. Code quality enabled safe, fast iteration by providing automated regression coverage. Finally, performance and UX polish was applied to raise the standard of day-to-day interaction for builders using the platform.

With all four priorities complete, the codebase is now well-positioned for the next phase of feature development: richer AI-driven content generation, multi-page site management, e-commerce integrations, and team collaboration — all built on a secure, stable, tested, and performant foundation.

Agentic S3 Website Builder  ·  Engineering Report  ·  April 2026